# Project Schedule

By: Andrew Ng – E01

Phase: Transition

Iteration: 1

Start Date: March 16, 2026

End Date: March 30, 2026

| Discipline (Core Workflow) | Use Case or Requirement | Activity or Task | Hours Estimate | Hours Actual |
| --- | --- | --- | --- | --- |
| Design | Request Membership | Designing the Database | 4 | 3 |
|  | Player Scores | Designing the Database | 5 | 4 |
| Implementation | Manage User | Create Frontend Page | 3 | 2 |
|  |  | Connecting Backend to Database | 5 | 3 |
|  |  | Connecting Backend to frontend | 5 | 3 |
|  | Request Membership | Create Database | 2 | 1 |
|  |  | Create Stored Procedures | 2 | 0 |
|  |  | Create Frontend Page | 4 | 0 |
|  |  | Connect Backend to Database | 5 | 0 |
|  |  | Connect Backend to Frontend | 5 | 0 |
|  | Player Scores | Create Database | 2 | 0 |
|  |  | Create Stored Procedures | 2 | 0 |
|  |  | Create Frontend Page | 4 | 0 |
|  |  | Connect Backend to Database | 6 | 0 |
|  |  | Connect Backend to Frontend | 6 | 0 |

Phase: Transition

Iteration: 2

Start Date: March 31, 2026

End Date: April 13, 2026

| Discipline (Core Workflow) | Use Case or Requirement | Activity or Task | Hours Estimate | Hours Actual |
| --- | --- | --- | --- | --- |
| Implementation | Request Membership | Create Database | 2 | 2 |
|  |  | Create Stored Procedures | 2 | 2 |
|  |  | Create Frontend Page | 4 | 3 |
|  |  | Connect Backend to Database | 5 | 5 |
|  |  | Connect Backend to Frontend | 5 | 5 |
|  | Player Scores | Create Database | 2 | 0 |
|  |  | Create Stored Procedures | 2 | 0 |
|  |  | Create Frontend Page | 4 | 0 |
|  |  | Connect Backend to Database | 6 | 0 |
|  |  | Connect Backend to Frontend | 6 | 0 |
| Transition | Add CSS to Pages | Book Tee Time | 2 | 1 |
|  |  | Login | 3 | 1 |
|  |  | Register | 3 | 1 |
|  |  | Manage Tee Time | 4 | 2 |
|  |  | View Tee Time | 2 | 1 |
|  |  | Manage User | 5 | 2 |
|  |  | Request Standing Tee Time | 4 | 1 |
|  |  | Manage Membership | 3 | 1 |
|  |  | Player Scores | 3 | 0 |

Project Plan:

Hours Per Day: 5

How Many Days per Week: 4

How many Weeks: 4

Project Schedule:

| Iteration | Minor Milestone | Start date | End Date | Hours Estimate | Hours Actual |
| --- | --- | --- | --- | --- | --- |
| 1 | Manage User | March 16, 2026 | March 20, 2026 | 13 | 8 |
|  | Request Membership (Not Complete) | March 21, 2026 | March 25, 2026 | 22 | 4 |
|  | Player Scores (Not Complete) | March 26, 2026 | March 30, 2026 | 25 | 4 |
| 2 | Request Membership | March 30, 2026 | April 4, 2026 | 22 | 17 |
|  | Player Scores (Not Complete) | April 5, 2026 | April 9, 2026 | 25 | 0 |
|  | Profile Page (Did this instead) | April 5, 2026 | April 9, 2026 | No hours estimated | 20 |
|  | Add CSS To Pages | April 10, 2026 | April 13, 2026 | 29 | 10 |