# Project Schedule

By: Andrew Ng – E01

Phase: Transition

Iteration: 1 (Estimate)

Start Date: March 16, 2026

End Date: March 30, 2026

| Discipline (Core Workflow) | Use Case or Requirement | Activity or Task | Hours Estimate | Hours Actual |
| --- | --- | --- | --- | --- |
| Design | Request Membership | Designing the Database | 4 |  |
|  | Player Scores | Designing the Database | 5 |  |
| Implementation | Manage User | Create Frontend Page | 3 |  |
|  |  | Connecting Backend to Database | 5 |  |
|  |  | Connecting Backend to frontend | 5 |  |
|  | Request Membership | Create Database | 2 |  |
|  |  | Create Stored Procedures | 2 |  |
|  |  | Create Frontend Page | 4 |  |
|  |  | Connect Backend to Database | 5 |  |
|  |  | Connect Backend to Frontend | 5 |  |
|  | Player Scores | Create Database | 2 |  |
|  |  | Create Stored Procedures | 2 |  |
|  |  | Create Frontend Page | 4 |  |
|  |  | Connect Backend to Database | 6 |  |
|  |  | Connect Backend to Frontend | 6 |  |

Project Plan:

Hours Per Day: 5

How Many Days per Week: 4

How many Weeks: 4

Project Schedule:

| Iteration | Minor Milestone | Start date | End Date | Hours Estimate | Hours Actual |
| --- | --- | --- | --- | --- | --- |
| 1 | Manage User | March 16, 2026 | March 20, 2026 | 13 |  |
|  | Request Membership | March 21, 2026 | March 25, 2026 | 22 |  |
|  | Player Scores | March 26, 2026 | March 30, 2026 | 25 |  |